# DabbeWale - Project Synopsis

# Title

DabbeWale: A Digital Platform for Home-Cooked Meal Delivery Services

# Introduction

DabbeWale is a web-based platform designed to bridge the gap between local home-cooked meal providers and consumers seeking authentic, nutritious, and affordable food options. The platform provides a convenient access to homemade meals while supporting local communities and traditional cooking practices.

# Objectives

  - Allow users to sign up and browse available tiffin services

  - Enable tiffin service providers to register and list their meal plans

  - Provide location-based search to find nearby food providers

  - Let users contact or book tiffin services directly

# Scope

  - User Management: Registration, authentication, and profile management for both consumers and providers

  - Provider Discovery: Location-based search and filtering of tiffin service providers

  - Order Management: Complete order lifecycle from placement to delivery tracking

  - Menu Management: Dynamic menu creation and management for providers

  - Payment Integration: Secure payment processing for orders

  - Responsive Web Interface: Mobile-friendly design for accessibility across devices

# Methodology

  - Requirement gathering and planning

  - Database design for users and tiffin providers

  - Backend development with Flask

  - Frontend design with responsive layout

  - Integration and testing

# Tools and Technologies

  - Frontend: HTML, CSS, JavaScript

  - Backend: Node.JS, Express.JS

  - Database: MongoDB

  - Version Control: Git and GitHub

  - Deployment: Netlify, MongoDB Atlas, Render

# Timeline

  - Week 1: Requirement analysis and planning

  - Week 2-3: Database schema design Backend setup using Flask

  - Week 4: Implementing user and provider registration

  - Week 5: Frontend development for listing and browsing tiffin services

  - Week 6-7: Adding location-based search functionality

  - Week 7-8: Testing and bug fixing

  - Week 9: Deployment and documentation finalization

# Resources

  - Internet for documentation and hosting

  - GitHub for storing source code

  - Device with the required languages

# Expected Outcome

A working website where users can find and contact nearby tiffin providers and book home- cooked meals based on their preferences and location.

# References

  - Swiggy

  - Zomato

  - Zepto Cafe